CANTEEN ORDERING SYSTEM
PROJECT DOCUMENTATION

| Field | Details |
| --- | --- |
| Company | Unilever UK Office |
| Prepared By | Ikea Onyinyechi Anita |
| Course | Business Analysis Capstone Project |
| Document Type | Project Documentation |
| Date | 18/07/2026 |

# Table of Contents

1. Background of the Project

2. Business Case

2.1 Executive Summary

2.2 Impacted Stakeholders

2.3 Business Problem

2.4 Business Objectives

2.5 Proposed Solution

2.6 Project Scope

2.7 Options Considered

2.8 Recommended Option

2.9 Financial Analysis / Cost-Benefit Analysis

2.10 Expected Benefits

2.11 Risks and Mitigation

2.12 Success Metrics

2.13 Business Case Conclusion

3. Stakeholder Analysis Matrix

4. RACI Matrix

5. System Features / Functional Requirements

6. Current Flow Process / As-Is Process Map

7. To-Be Process Map

8. User Stories and Acceptance Criteria

9. Product Backlog

10. Sprint Plan

11. Jira Screenshots

12. Final Project Conclusion

# 1. Background of the Project

Unilever is a British-Dutch FMCG company headquartered in London, England. It is one of the oldest FMCG companies in the world, with products available in about 190 countries.

In its UK office, Unilever has about 1,500 employees working across 12 floors. The company currently has 2 canteens serving these employees, and each canteen can seat about 150 employees at a time. This means both canteens can only accommodate about 300 employees at once.

Most employees prefer to take lunch between 12 noon and 1pm. This creates heavy congestion in the canteens during lunch hours. Employees spend time queuing for food, looking for available tables, eating quickly, and returning to their workstations.

The current process also creates challenges for the canteen team. Some popular dishes run out quickly because demand is not known in advance, while other food items remain unsold and are later thrown away. This creates both food shortage and food wastage.

To address these issues, Unilever needs a Canteen Ordering System that allows employees to order meals online before 11am and receive lunch at their workstations at a selected time.

# 2. Business Case

## 2.1 Executive Summary

Unilever UK has about 1,500 employees working across 12 floors, with only 2 canteens available to serve them. Each canteen can seat about 150 employees, meaning both canteens can only accommodate around 300 employees at a time.

Most employees prefer to take lunch between 12 noon and 1pm, which causes overcrowding, long queues, limited seating, and delays. Management observed that employees spend about 60 minutes going for lunch and returning, but only 10 to 15 minutes is spent actually eating.

The proposed solution is a Canteen Ordering System that allows employees to order meals online before 11am and receive lunch at their workstation at a selected time. This will reduce congestion, improve employee productivity, support better food planning, and reduce food wastage.

## 2.2 Impacted Stakeholders

The impacted stakeholders are the people or groups who will use, support, approve, or be affected by the Canteen Ordering System.

| Stakeholder | Impact / Role in the Project |
| --- | --- |
| Senior Management | Approves the project, funding, and expected business value. |
| Employees / Canteen Users | Use the system to order meals, receive delivery, and provide feedback. |
| Menu Manager | Creates and updates the daily menu, available dishes, and prices. |
| Canteen Manager / Order Processor | Views confirmed orders and coordinates meal preparation and delivery. |
| Chef / Kitchen Staff | Prepares meals based on confirmed order summaries. |
| Meal Deliverer / Delivery Boy | Delivers meals to employees and closes delivered orders. |
| Payroll Department | Reviews meal deduction reports and processes salary deductions. |
| HR Department | Supports communication, adoption, and salary deduction enrollment. |
| IT / System Development Team | Designs, develops, tests, deploys, and maintains the system. |
| Business Analyst | Documents requirements, process maps, user stories, and supports stakeholder alignment. |

## 2.3 Business Problem

The current canteen process causes long queues, overcrowding, and delays during the 12 noon to 1pm lunch period. Although the office has about 1,500 employees, both canteens can only seat about 300 employees at a time.

Employees spend around 60 minutes going for lunch and returning, while only 10 to 15 minutes is spent eating. The remaining time is mostly lost to queuing, searching for seats, collecting food, and moving between floors.

The canteen also lacks accurate demand planning. Some popular meals run out quickly, while other meals remain unsold and are thrown away. This creates poor employee experience, loss of productive time, food shortage, and food wastage.

## 2.4 Business Objectives

Reduce long queues in the canteen during lunch hours.

Reduce overcrowding between 12 noon and 1pm.

Reduce the time employees spend away from their workstations during lunch.

Improve employee lunch experience by allowing advance meal ordering.

Help the canteen team prepare meals based on confirmed orders.

Reduce food shortage and food wastage.

Improve order tracking from meal selection to delivery.

Support monthly salary deductions for meals ordered by employees.

Provide feedback records that can help improve food quality and delivery service.

## 2.5 Proposed Solution

The proposed solution is to implement a web-based Canteen Ordering System for Unilever UK employees.

The system will allow employees to order meals online before 11am and have lunch delivered to their workstation at a selected time. Employees will be able to view the daily menu, check prices, select meals, edit orders before checkout, and confirm orders.

The canteen team will use the system to update menus, view confirmed orders, review total dishes ordered, prepare meals, assign delivery, close delivered orders, collect feedback, and generate monthly payroll deduction reports.

## 2.6 Project Scope

| Scope Area | Description |
| --- | --- |
| In Scope | Employee login and role-based access |
| In Scope | Daily menu creation, update, and display |
| In Scope | Online lunch ordering before 11am |
| In Scope | Order editing before checkout and order locking after confirmation |
| In Scope | Canteen order dashboard and dish quantity summary |
| In Scope | Meal preparation, delivery assignment, and delivery closure |
| In Scope | Employee feedback submission |
| In Scope | Monthly payroll deduction report |
| Out of Scope | Online card payment or payment gateway integration |
| Out of Scope | Cash collection or external vendor payment processing |
| Out of Scope | Home delivery or delivery outside the office |
| Out of Scope | Restaurant table reservation or canteen space expansion |
| Out of Scope | Real-time GPS tracking for delivery staff |

## 2.7 Options Considered

| Option | Description | Advantage | Disadvantage |
| --- | --- | --- | --- |
| Option 1: Do Nothing | Continue with the current canteen process. | No immediate cost. | Does not solve queues, congestion, wasted time, food shortage, or food wastage. |
| Option 2: Expand Canteen Capacity | Increase seating space or create additional canteen areas. | Can reduce seating pressure. | Expensive, time-consuming, and may not fully solve the lunch-hour rush. |
| Option 3: Implement Canteen Ordering System | Allow employees to order meals online and receive delivery at workstations. | Reduces congestion, saves time, improves planning, and reduces food waste. | Requires system development, training, and change management. |

## 2.8 Recommended Option

The recommended option is Option 3: Implement a Canteen Ordering System.

This option is the most suitable because it directly addresses the root causes of the problem. It reduces the need for employees to physically visit the canteen during the busiest lunch period and helps the canteen team plan meals based on confirmed orders.

## 2.9 Financial Analysis / Cost-Benefit Analysis

| Category | Details | Estimated Amount |
| --- | --- | --- |
| System Development Cost | Design and development of the web-based canteen ordering system | £60,000 |
| Testing and Deployment Cost | User testing, bug fixing, deployment, and go-live support | £15,000 |
| Payroll Integration Cost | Setup of payroll deduction report and integration with payroll process | £20,000 |
| Training and Communication Cost | Training for employees, canteen staff, delivery staff, and payroll team | £10,000 |
| Support and Maintenance Cost | First-year support, issue resolution, and minor system improvements | £20,000 |
| Contingency Cost | Extra allowance for unexpected project needs | £15,000 |
| Total Estimated Project Cost | Total investment required to implement the system | £140,000 |
| Productivity Saving | 900 employees saving about 20 minutes daily for 220 working days at £25 per hour | £1,650,000 |
| Food Waste Reduction | Estimated reduction in unsold or wasted meals due to better demand planning | £30,000 |
| Total Estimated Annual Benefit | Productivity saving plus food waste reduction | £1,680,000 |
| Net Annual Benefit | Total annual benefit minus total project cost | £1,540,000 |
| Payback Period | £140,000 ÷ £1,680,000 | 0.08 years, about 1 month |
| Return on Investment, ROI | (£1,680,000 - £140,000) ÷ £140,000 × 100 | 1,100% |

## 2.10 Expected Benefits

Reduced lunch-hour waiting time.

Reduced canteen congestion during peak lunch period.

Improved employee productivity and lunch experience.

Better canteen planning based on confirmed orders.

Reduced food shortage and food wastage.

Improved order tracking and delivery accountability.

Simpler meal payment process through salary deduction.

Better service improvement through employee feedback.

## 2.11 Risks and Mitigation

| Risk | Possible Impact | Mitigation |
| --- | --- | --- |
| Employees may forget to order before 11am | Some employees may miss lunch ordering | Send reminder notifications before the deadline |
| Menu may not be updated on time | Employees may order unavailable meals | Assign clear responsibility to the Menu Manager |
| Employees may resist the new system | Low adoption rate | Provide communication, user guides, and training |
| Delivery may be delayed | Employees may be dissatisfied | Create a clear delivery schedule and assign delivery staff properly |
| Payroll deduction errors may occur | Employees may be wrongly charged | Generate monthly reports and allow payroll review before deduction |
| System downtime may affect orders | Employees may be unable to place orders | Provide IT support and a backup process |

## 2.12 Success Metrics

| Success Metric | Target |
| --- | --- |
| Reduction in average lunch waiting time | At least 50% reduction |
| Employee adoption rate | At least 60% of employees using the system within the first 3 months |
| Order delivery accuracy | At least 95% of orders delivered correctly |
| On-time delivery rate | At least 90% of meals delivered within the selected time |
| Food wastage reduction | At least 30% reduction in wasted meals |
| Employee satisfaction | At least 80% positive feedback |
| Payroll deduction accuracy | At least 98% accuracy |

## 2.13 Business Case Conclusion

The Canteen Ordering System is a practical and financially valuable solution for Unilever UK. It addresses the current problems of long queues, overcrowding, wasted employee time, food shortage, and food wastage.

The estimated project cost is £140,000, while the estimated annual benefit is £1,680,000. This gives a payback period of about 1 month and an estimated ROI of 1,100%. Based on the business need, expected benefits, and financial return, the project is recommended for approval and implementation.

Business Case Approval

| Name | Role / Department | Responsibility | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Project Sponsor / Senior Management | Approves the business case, funding, and project continuation |  |  |
|  | IT Manager / Technical Lead | Confirms technical feasibility and system development readiness |  |  |
|  | HR/Admin Manager | Confirms employee communication, profile management, and adoption support |  |  |
|  | Canteen Operations Manager | Confirms operational need and canteen process requirements |  |  |
|  | Payroll Manager | Confirms payroll deduction process and reporting requirements |  |  |

# 3. Stakeholder Analysis Matrix

| Stakeholder | Role / Interest | Influence | Impact | Justification |
| --- | --- | --- | --- | --- |
| Senior Management | Approves the project and expects improved productivity | High | High | Controls project approval, funding, and final decision-making. |
| Employees / Canteen Users | Use the system to order meals online | Medium | High | Main users directly affected by the new process. |
| Menu Manager | Creates and updates the daily menu | Medium | High | The system depends on accurate menu updates. |
| Canteen Manager / Order Processor | Views orders and coordinates preparation and delivery | High | High | Manages the main operational flow after orders are placed. |
| Chef / Kitchen Staff | Prepares meals based on confirmed orders | Medium | Medium | Work depends on the order summary generated by the system. |
| Meal Deliverer / Delivery Boy | Delivers meals and closes completed orders | Low | Medium | Completes the final delivery step but has limited decision-making power. |
| Payroll Department | Handles salary deductions for ordered meals | High | High | Ensures accurate monthly deduction from employee salaries. |
| HR Department | Supports communication and employee enrollment | Medium | Medium | Helps employees understand and adopt the new process. |
| IT / System Development Team | Builds, tests, deploys, and maintains the system | High | High | The project cannot be delivered without the technical team. |
| Business Analyst | Gathers requirements and documents the solution | High | High | Connects business needs with system requirements. |

# 4. RACI Matrix
RACI Key

| R = Responsible Does the work | A = Accountable Owns approval or final decision | C = Consulted Provides input before action | I = Informed Kept updated on progress |
| --- | --- | --- | --- |

Stakeholder Abbreviations

| SM: Senior Management | BA: Business Analyst | IT: IT Team | HR: HR/Admin | MM: Menu Manager |
| --- | --- | --- | --- | --- |
| CM: Canteen Manager | KS: Kitchen Staff | DB: Delivery Boy | PR: Payroll | EMP: Employees |

| High-Level Activity | SM | BA | IT | HR | MM | CM | KS | DB | PR | EMP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project approval and funding | A | C | I | I | I | I | I | I | I | I |
| Requirements gathering and documentation | I | A/R | C | C | C | C | C | I | C | C |
| Stakeholder analysis and communication | I | A/R | I | R | C | C | I | I | C | C |
| Current process analysis | I | A/R | C | C | C | C | C | I | C | C |
| Future process design | C | A/R | C | C | C | C | C | I | C | I |
| System design and development | I | C | A/R | C | I | C | I | I | C | I |
| Employee profile and user access setup | I | C | R | A/R | I | I | I | I | C | I |
| Menu setup and management | I | I | C | I | A/R | C | C | I | I | I |
| Employee meal ordering | I | I | I | I | I | I | I | I | I | A/R |
| Order processing and canteen coordination | I | I | C | I | C | A/R | C | C | I | I |
| Meal preparation | I | I | I | I | C | C | A/R | I | I | I |
| Meal delivery and order closure | I | I | C | I | I | A | I | R | I | I |
| Feedback management | I | C | C | C | I | A/R | C | I | I | R |
| Payroll deduction reporting | I | C | C | C | I | C | I | I | A/R | I |
| User acceptance testing | I | A/R | R | C | C | C | C | C+ | C | C |
| Training and change communication | I | R | C | A/R | C | C | I | I | C | I |
| Go-live approval | A | R | R | C | I | C | I | I | C | I |
| Post-implementation support | I | C | A/R | C | C | C | I | I | C | I |

# 5. System Features / Functional Requirements

| Requirement ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR001 | The system shall allow employees to log in securely using company credentials | High |
| FR002 | The system shall identify employees by name, employee ID, department, floor, and workstation | High |
| FR003 | The system shall restrict access to authorised users only | High |
| FR004 | The system shall display the daily menu to employees | High |
| FR005 | The system shall show the price of each dish | High |
| FR006 | The system shall show only available dishes for the day | High |
| FR007 | The system shall allow the Menu Manager to add food items to the daily menu | High |
| FR008 | The system shall allow the Menu Manager to update dish prices | High |
| FR009 | The system shall allow the Menu Manager to remove unavailable dishes | High |
| FR010 | The system shall allow the Menu Manager to mark dishes as available or unavailable | Medium |
| FR011 | The system shall allow employees to select one or more dishes from the menu | High |
| FR012 | The system shall allow employees to view the total cost of their order before checkout | High |
| FR013 | The system shall allow employees to edit their order before checkout | High |
| FR014 | The system shall allow employees to remove items before checkout | High |
| FR015 | The system shall allow lunch orders only before 11am | High |
| FR016 | The system shall reject new lunch orders after 11am | High |
| FR017 | The system shall display a message when the order deadline has passed | High |
| FR018 | The system shall allow employees to confirm their lunch order | High |
| FR019 | The system shall lock the order after checkout | High |
| FR020 | The system shall prevent employees from editing or cancelling confirmed orders | High |
| FR021 | The system shall generate an order confirmation message | Medium |
| FR022 | The system shall allow the Canteen Manager to view all confirmed orders | High |
| FR023 | The system shall show employee name, department, floor, workstation, selected dishes, and order time | High |
| FR024 | The system shall generate a summary of total dishes ordered | High |
| FR025 | The system shall allow the Canteen Manager to filter orders by department, floor, or delivery time | Medium |
| FR026 | The system shall provide the kitchen team with a summary of meals to be prepared | High |
| FR027 | The system shall show the quantity required for each dish | High |
| FR028 | The system shall allow the Canteen Manager to mark meals as ready for delivery | Medium |
| FR029 | The system shall allow the Canteen Manager to request delivery for prepared meals | High |
| FR030 | The system shall allow the Delivery Boy to view assigned deliveries | High |
| FR031 | The system shall show delivery details, including employee name, floor, workstation, and order items | High |
| FR032 | The system shall allow the Delivery Boy to close an order after delivery | High |
| FR033 | The system shall update the order status to Delivered once closed | High |
| FR034 | The system shall allow employees to submit feedback on food quality | Medium |
| FR035 | The system shall allow employees to submit feedback on delivery service | Medium |
| FR036 | The system shall allow the Canteen Manager to view employee feedback | Medium |
| FR037 | The system shall calculate the total cost of meals ordered by each employee monthly | High |
| FR038 | The system shall generate a monthly payroll deduction report | High |
| FR039 | The system shall allow Payroll to review meal deduction records before salary processing | High |
| FR040 | The system shall export the payroll deduction report in Excel or CSV format | Medium |
| FR041 | The system shall provide role-based access for employees, Menu Manager, Canteen Manager, Delivery Boy, Payroll, and Admin | High |
| FR042 | The system shall prevent users from accessing functions outside their assigned role | High |
| FR043 | The system shall allow Admin to manage user roles | Medium |

# 6. Current Flow Process / As-Is Process Map

The current process requires employees to physically visit the canteen, queue for meals, search for seats, eat, and return to work. The process also ends with the canteen reviewing unsold food items and throwing away food that was not purchased.

| Step | Process Activity |
| --- | --- |
| 1 | Employee leaves workstation |
| 2 | Employee goes to the canteen |
| 3 | Employee joins the queue to buy food |
| 4 | Employee waits to be served |
| 5 | Decision: Is preferred meal available? If Yes, employee selects preferred meal. If No, employee selects another available meal and may feel dissatisfied. |
| 6 | Employee pays or records meal purchase |
| 7 | Employee looks for available table |
| 8 | Decision: Is seating space available? If No, employee waits for table and loses more lunch time. If Yes, employee sits and eats. |
| 9 | Employee finishes eating and leaves the canteen |
| 10 | Employee returns to workstation |
| 11 | Employee resumes work |
| 12 | Canteen reviews unsold food items |
| 13 | Unsold food is thrown away |

| Current Process Pain Point | Description |
| --- | --- |
| Long queues | Employees spend too much time waiting to buy food. |
| Limited seating | Employees waste time looking for available tables. |
| Lost productivity | Employees spend about 60 minutes on lunch movement and waiting. |
| Poor meal availability | Some preferred meals run out before employees are served. |
| Food wastage | Unsold meals are thrown away at the end of the lunch period. |
| Poor demand planning | The canteen does not know what employees want before preparing meals. |

# 7. To-Be Process Map

The future process allows employees to order lunch online before 11am, receive meals at their workstations, provide feedback, and have meal costs deducted from salary at month end.

| Step | Process Activity |
| --- | --- |
| 1 | Menu Manager creates or updates the daily menu |
| 2 | System displays available dishes and prices |
| 3 | Employee logs into the Canteen Ordering System |
| 4 | Employee views daily menu |
| 5 | Employee selects preferred lunch items |
| 6 | Employee reviews order total |
| 7 | Employee edits order before checkout, if needed |
| 8 | System checks the order time |
| 9 | Decision: Is the order placed before 11am? If No, system rejects the order and employee receives deadline message. If Yes, employee confirms order. |
| 10 | System locks the order from further editing or cancellation |
| 11 | System records confirmed order |
| 12 | Canteen Manager views all confirmed orders |
| 13 | Canteen Manager reviews total dishes ordered |
| 14 | Kitchen Staff prepares meals based on confirmed order summary |
| 15 | Canteen Manager marks meals ready for delivery |
| 16 | Canteen Manager assigns delivery |
| 17 | Delivery Boy delivers meal to employee workstation |
| 18 | Delivery Boy closes the order in the system |
| 19 | System updates order status to Delivered |
| 20 | Employee submits feedback, if necessary |
| 21 | System records feedback |
| 22 | At month end, system generates meal deduction report |
| 23 | Payroll reviews monthly meal deduction report |
| 24 | Payroll deducts total meal cost from employee salary |

| Swimlane | Responsibilities in the Future Process |
| --- | --- |
| Employee | Logs in, views menu, selects meals, reviews order, edits before checkout, confirms order, receives meal, submits feedback if needed. |
| System | Displays menu, checks order time, rejects late orders, locks confirmed orders, records orders, updates order status, records feedback, generates payroll report. |
| Menu Manager | Creates or updates the daily menu. |
| Canteen Manager | Views confirmed orders, reviews total dishes ordered, marks meals ready for delivery, assigns delivery. |
| Kitchen Staff | Prepares meals based on confirmed order summary. |
| Delivery Boy | Delivers meals to employee workstations and closes delivered orders. |
| Payroll | Reviews monthly meal deduction report and deducts total meal cost from salary. |

# 8. User Stories and Acceptance Criteria

| User Story ID | User Story | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| UMOS6 | As an employee, I want to view the daily menu so that I can see available dishes before placing an order. | High | Menu shows available dishes and prices; unavailable dishes are not shown. |
| UMOS7 | As an employee, I want to see the price of each dish so that I can know the total cost before confirming my order. | High | Prices are displayed and order total is calculated before checkout. |
| UMOS8 | As an employee, I want to select lunch items from the menu so that I can place my meal order online. | High | Employee can select dishes and view selected items before checkout. |
| UMOS9 | As an employee, I want to edit my order before checkout so that I can correct mistakes before confirming. | High | Employee can add, remove, or change items before checkout. |
| UMOS10 | As an employee, I want to confirm my lunch order so that the canteen can prepare my meal. | High | System saves confirmed order and displays confirmation message. |
| UMOS11 | As an employee, I want the system to lock my order after checkout so that confirmed orders remain accurate. | High | Confirmed order cannot be edited or cancelled. |
| UMOS12 | As a Canteen Manager, I want the system to stop lunch orders after 11am so that the kitchen has enough time to prepare meals. | High | System accepts orders before 11am and rejects orders after 11am. |
| UMOS13 | As a Menu Manager, I want to create and update the daily menu so that employees can only order available meals. | High | Menu Manager can add, update, remove, or mark dishes as unavailable. |
| UMOS14 | As a Canteen Manager, I want to view all confirmed orders so that I can plan meal preparation. | High | Confirmed orders show employee details, selected dishes, and order time. |
| UMOS115 | As a Canteen Manager, I want to see the total quantity of each dish ordered so that I can guide the kitchen team. | High | System shows total quantity of each dish ordered. |
| UMOS16 | As a Chef, I want to receive a summary of confirmed meals so that I can prepare the correct quantity of food. | High | Meal summary shows dish names and quantities required. |
| UMOS17 | As a Canteen Manager, I want to request delivery for prepared meals so that employees can receive lunch at their workstations. | High | Canteen Manager can mark meals ready and assign delivery. |
| UMOS18 | As a Delivery Boy, I want to view assigned deliveries so that I know where to deliver meals. | High | Delivery list shows employee name, floor, workstation, and order items. |
| UMOS19 | As a Delivery Boy, I want to close an order after delivery so that the system shows the meal has been delivered. | High | Order status changes to Delivered after closure. |
| UMOS120 | As an employee, I want to submit feedback on food or delivery service so that the canteen team can improve service quality. | Medium | Employee can submit feedback after delivery and manager can view it. |
| UMOS21 | As a Payroll Officer, I want to receive a monthly meal deduction report so that meal costs can be deducted from salaries. | High | Report includes employee details, number of orders, and total amount due. |
| UMOS22 | As an Admin, I want to manage user roles so that users only access features related to their responsibilities. | Medium | Admin can assign roles and restrict unauthorized access. |

# 9. Product Backlog

| Backlog ID | User Story ID | Backlog Item | Priority |
| --- | --- | --- | --- |
| PB001 | UMOS6 | View daily menu | High |
| PB002 | UMOS7 | View dish prices | High |
| PB003 | UMOS8 | Place lunch order | High |
| PB004 | UMOS9 | Edit order before checkout | High |
| PB005 | UMOS10 | Confirm lunch order | High |
| PB006 | UMOS11 | Lock order after checkout | High |
| PB007 | UMOS12 | Enforce 11am order deadline | High |
| PB008 | UMOS13 | Create and update daily menu | High |
| PB009 | UMOS14 | View confirmed orders | High |
| PB010 | UMOS115 | View dish quantity summary | High |
| PB011 | UMOS16 | Prepare meals using order summary | High |
| PB012 | UMOS17 | Request delivery | High |
| PB013 | UMOS18 | View assigned deliveries | High |
| PB014 | UMOS19 | Close delivered order | High |
| PB015 | UMOS120 | Submit food or delivery feedback | Medium |
| PB016 | UMOS21 | Generate payroll deduction report | High |
| PB017 | UMOS22 | Manage user roles | Medium |

# 10. Sprint Plan

## 10.1 Sprint 1: Menu and Employee Ordering

Sprint Goal: To allow employees to view the daily menu, select food items, edit orders, and prepare for checkout.

| User Story ID | User Story Summary | Priority |
| --- | --- | --- |
| UMOS6 | View daily menu | High |
| UMOS7 | View dish prices | High |
| UMOS8 | Place lunch order | High |
| UMOS9 | Edit order before checkout | High |
| UMOS13 | Create and update daily menu | High |

## 10.2 Sprint 2: Checkout, Order Control, and Meal Preparation

Sprint Goal: To allow employees to confirm orders before 11am and allow the canteen team to view and prepare meals based on confirmed orders.

| User Story ID | User Story Summary | Priority |
| --- | --- | --- |
| UMOS10 | Confirm lunch order | High |
| UMOS11 | Lock order after checkout | High |
| UMOS12 | Enforce 11am order deadline | High |
| UMOS14 | View confirmed orders | High |
| UMOS15 | View dish quantity summary | High |
| UMOS16 | Prepare meals using order summary | High |

## 10.3 Sprint 3: Delivery, Feedback, Payroll, and Access Control

Sprint Goal: To complete delivery, feedback, payroll deduction, and user access control.

| User Story ID | User Story Summary | Priority |
| --- | --- | --- |
| UMOS17 | Request delivery | High |
| UMOS18 | View assigned deliveries | High |
| UMOS19 | Close delivered order | High |
| UMOS20 | Submit food or delivery feedback | Medium |
| UMOS21 | Generate payroll deduction report | High |
| UMOS22 | Manage user roles | Medium |

# 11. Jira Screenshots

Add your Jira screenshots under this section after creating the project in Jira.

Jira project board

Product backlog with all user stories

Sprint 1

Sprint 2

Sprint 3

Active sprint board showing To Do, In Progress, In Review, and Done columns

| Jira Field | Suggested Entry |
| --- | --- |
| Project Name | Canteen Ordering System |
| Project Type | Scrum |
| Project Key | UMOS |
| Board Type | Scrum Board |
| Sprint Duration | 2 weeks |
| Number of Sprints | 3 |

# 12. Final Project Conclusion

The Canteen Ordering System project is designed to solve Unilever UK’s lunch-hour challenges by reducing canteen congestion, improving employee experience, supporting better meal planning, and reducing food wastage.

The current process causes employees to spend too much time away from their workstations during lunch and creates pressure on the canteen team because demand is not known in advance. The proposed system will allow employees to order meals online before 11am and receive lunch at their workstations.

The business case shows that the project is financially beneficial. With an estimated project cost of £140,000 and an estimated annual benefit of £1,680,000, the system has a payback period of about 1 month and an estimated ROI of 1,100%. Based on the business problem, stakeholder impact, functional requirements, process improvement, expected benefits, and financial analysis, the Canteen Ordering System is recommended for implementation.